## Slide 1
LinguaScript
Architectural Audit & Shipping Plan
From Red/Orange/Green Cards to Real Spaced Repetition
July 22, 2026

## Slide 2
The Problem
1
Beautiful UI, Broken Pedagogy
Current Reality
✓ Pretty red/orange/green cards
✓ Tracks review_count
✓ Shows next_review
✗ No actual SRS algorithm
✗ No review history
✗ Users can't see pattern
✗ Words fade to "acquired" & die
What's Needed
✓ Real SRS (1-3-5-7 intervals)
✓ Review history tracking
✓ Multiple recall methods
✓ Pet coaching ("we're forgetting")
✓ Context diversity metric
✓ Maintenance reminders
✓ LinguaScripts (active recall)
Result: Users will actually remember words

## Slide 3
Current Database Schema
2
What We Have
saved_words
word, translation, context, review_count, times_correct, next_review, state (red/orange/green)
profiles
user data, learning_language, xp_level, streak_count
activity_log
date, words_learned, words_reviewed, minutes_watched
comprehension_snapshots
video-level red/orange/green counts
subtitles
film subtitle data
Problem: No table for detailed review history, no scheduling logic, no context tracking

## Slide 4
Critical Architecture Gaps
3
1
Review History
No table tracking individual review events (time, type, correct/incorrect, context)
2
SRS Algorithm
No scheduling logic; next_review exists but isn't calculated or adjusted
3
Context Diversity
No tracking of how word was encountered (flashcard vs gap-fill vs movie vs speaking)
4
Confidence Levels
Only red/orange/green state; no granular confidence per word
5
LinguaScript Storage
No table for AI-generated sentences with gaps or multiple choice variants
6
Review Queue
No efficient query for "words due today" with priority ordering

## Slide 5
Phase 0: Database Architecture
4
Build the Foundation
New Tables Required
review_history
Records each review: word_id, user_id, review_type, correct, timestamp, context_type
linguascripts
AI-generated sentences: word_id, original, gap_fill_version, multiple_choice_options, difficulty
review_sessions
Group reviews: user_id, session_date, words_reviewed, total_time
Schema Changes to saved_words
Add: srs_stage (1-5), confidence_level (0-100), last_review_date, correct_count_total, context_diversity_score

## Slide 6
Phase 1: SRS Engine
5
The Memory Foundation
What Gets Built
✓ Scheduling algorithm (1-3-5-7 with adjustment)
✓ Next review date calculation
✓ "Words due today" query (efficient)
✓ Review history logging
✓ Confidence level updates
✓ Home screen: "Today's Mission"
SRS Timeline
Day 1: First recall
Day 3: +2 days
Day 5: +2 days
Day 7: +2 days
Stable: Long-term memory
Timeline: 2-3 weeks

## Slide 7
Phase 2a: Multiple Choice
6
Recognition (Easier Recall)
Why First?
Recognition > Recall
Users succeed 80% of time
Builds confidence
Prepares for harder tasks
Example Review
Je voudrais ___ café
A) avoir
B) être
C) un
D) faire
Timeline: 1 week

## Slide 8
Phase 2b: Gap Fill
7
Active Recall (Your Moat)
What Makes LinguaScript Unique
User saves:
remplir
AI generates:
"Je voudrais remplir
cette bouteille"
Review:
"Je voudrais ___
cette bouteille"
Why It Works
• Active recall (harder, sticks better)
• Contextual (not just the word)
• Real-life sentences (not abstract)
• Can be tied to learner goals (travel, dating, work)

## Slide 9
Phase 2c: Context in Film
8
Remember the Scene
The Power of Original Content
Instead of just seeing a flashcard:
remplir → fill
You see the actual subtitle from Amélie:
"Il a rempli le verre de champagne"
Brain instantly links: word → scene → emotion → memory

## Slide 10
Phases 3 & 4
9
Speaking, Listening, Maintenance
Phase 3: Multi-Modal Recall
🎤 Speaking (pronounce word in sentence)
🎧 Listening (hear it, identify it)
⏱ Estimated time: 2-3 weeks
Phase 4: Green Deck Maintenance
💚 Weekly green word reviews
🎬 Green words in new sentences
🏆 Achievement milestones
⏱ Estimated time: 1-2 weeks
Total Timeline: Phase 0→4 = 8-10 weeks

## Slide 11
Critical Path Timeline
10
Week 1
Phase 0
Database audit & schema design
← YOU ARE HERE
Weeks 2-3
Phase 1
SRS engine (scheduling, home screen)
Blocker
Week 4
Phase 2a
Multiple choice (easier recall)
Depends on Phase 1
Week 5-6
Phase 2b
LinguaScripts (gap-fill, AI)
Your moat
Week 7
Phase 2c
Original subtitles (context)
Weeks 8-9
Phase 3
Speaking/listening
Week 10
Phase 4
Green deck maintenance

## Slide 12
Before We Code
11
Critical Go/No-Go Gates
This is NOT optional. Follow the French methodology.
1
Cahier des Charges
Requirements: what is LinguaScript? What does success look like?
2
Organigramme
Flowcharts: every user path, every decision point, no dead ends
3
Schema Finalized
Database design locked in; no mid-project surprises
4
Phase 0 Passed
All migrations run, schema validated, queries tested
5
API Layer Built
All RPC functions & queries written (before UI)
6
Beta Test Ready
Users recruited; app hidden from public; ready for validation

## Slide 13
App Access Control
12
Concept Stays Secret
Current State
❌ /landing = public demo
❌ /landingpage2 = public demo
❌ Everyone sees red/orange/green
❌ Concept revealed before ready
New State (Beta Period)
✅ /landing = invite-only
✅ /landingpage2 = deleted
✅ App redirect to /auth
✅ Concept protected
✅ 50 beta users only
✅ Launch after Phase 2c
Implementation
1. Route / → /auth (redirect unauthenticated)
2. Delete /landingpage2
3. Make /landing require invite code OR hide behind auth
4. Only authenticated users see the new experience

## Slide 14
Risk Assessment
13
What Could Go Wrong
Data Migration
HIGH
Schema change backups; test on copy first
Performance (100 users/day)
MEDIUM
Index next_review, user_id; monitor query times
SRS Algorithm Bugs
HIGH
Unit test math; manual verification of 20 users
Beta User Feedback Ignored
CRITICAL
Weekly check-ins; track adoption metrics
Premature Public Launch
CRITICAL
Require Phase 2c done + 50 beta users happy

## Slide 15
Success Metrics
14
How We Measure
Phase 1 Success
✓ SRS algorithm tested
✓ Next-review dates correct
✓ Review history logged
✓ Home screen shows queue
✓ 90%+ data integrity
Phase 2+ Success
✓ Beta users complete reviews
✓ Avg 4+ days between reviews
✓ >60% correct on recall
✓ Users return 3+ times/week
✓ Qualitative feedback positive
Long-Term (Public Launch)
• Users report words "actually stick" after 2-3 weeks of use
• Review completion rate >40%
• Green deck size grows month-over-month
• Retention improves by 2x vs previous version

## Slide 16
What LinguaScript Becomes
15
Before
A cute app
that collects
vocabulary
After
The only app
that actually
teaches words
"Stop memorizing. Start acquiring."
Not AI. Not flashcards. Real learning through:
Spaced repetition + active recall + real content + pet coaching

## Slide 17
Your Next Steps
16
(This Week)
1
Audit Supabase
Confirm exact schema, identify exact gaps
2
Create Cahier des Charges
Write the requirements document (1-2 pages)
3
Flowchart User Journeys
Map every path from "saved word" → "acquired"
4
Design Data Structure
Finalize schema changes; write SQL migrations
5
Hide the App
Redirect /, hide /landingpage2, require auth

## Slide 18
The Difference
Between a Demo
and a Product
This plan is your roadmap to the latter.
Follow the methodology. Don't skip phases. Test with users before launching.
The rest will follow.